CS499 – Senior Project: Team Software Design

Team Meeting Report 2/20/2017

(To be turned in by the first class meeting of each week for the previous week.)

Week 5

Project Name: Slideshow Creators

Meetings:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Team Members | Class 1 | Class 2 |  |  |  |  |
| Bryce Johnston | X | X |  |  |  |  |
| Emily Dailey | X | X |  |  |  |  |
| William Parsons | X | X |  |  |  |  |
| Jinke Yu | X | X |  |  |  |  |

Fill in team members names and dates/times of meetings. First two columns are for the regular class meeting times. Put an X in the cells to indicate who attended each meeting.

Meeting Moderator(s):

1.William Parsons

2.

3.

4.

5.

6.

Meeting Recorder(s):

1.Jinke Yu

2.

3.

4.

5.

6.

Topics Discussed (Give a summary for all meetings):

Incorporating the carousel into the file

Adding a slide bar to control slideshow

Adding the preview image window

Allow user to add images and directory of images into slideshow.

Remove images from slideshow

Problems Encountered (if any):

Have to learn the state machine created by Brian

Learning to incorporate our code together

Problem Resolutions:

Talk with Brian about how to use his code.

Sprint Planning

|  |  |
| --- | --- |
| User Stories Assigned for this Sprint | Assigned To |
| Incorporate File Chooser into GUI  Create visual feedback for audio track play times  Assist others in incorporating their work  Work on the Carousel | William Parsons  Jinke Yu  Bryce Johnston  Emily Dailey |
|  |  |

|  |  |  |
| --- | --- | --- |
| Completed User Stories for this Sprint | Completed by | Date Completed |
| Created a basic Carousel | Emily Dailey | 2/20/2017 |