**CS499 – Senior Project: Team Software Design**

**Team Meeting Report 1/30/2017**

**(To be turned in by the first class meeting of each week for the previous week.)**

**Week 1**

**Project Name: Slideshow Creators**

**Meetings:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Team Members** | **Class 1** | **Class 2** |  |  |  |  |
| **Bryce Johnston** | **X** | **X** |  |  |  |  |
| **Emily Dailey** | **X** | **X** |  |  |  |  |
| **William Parsons** | **X** | **X** |  |  |  |  |
| **Jinke Yu** | **X** | **X** |  |  |  |  |

**Fill in team members names and dates/times of meetings. First two columns are for the regular class meeting times. Put an X in the cells to indicate who attended each meeting.**

**Meeting Moderator(s):**

**1.William Parsons**

**2.**

**3.**

**4.**

**5.**

**6.**

**Meeting Recorder(s):**

**1.Jinke Yu**

**2.**

**3.**

**4.**

**5.**

**6.**

**Topics Discussed (Give a summary for all meetings):**

**GUI design**

**Creating a file hierarchy to choose images from**

**Creating a save feature for created slideshows**

**Rudimentary incorporation of music into our current GUI**

**Problems Encountered (if any):**

Windows builder could be slow when you are trying to preview an image

**Problem Resolutions:**

Currently trying to find a workaround for this particular issue

**Sprint Planning**

|  |  |
| --- | --- |
| **User Stories Assigned for this Sprint** | **Assigned To** |
| **Create File Hierarchy window**  **Create Presentation for SDP**  **Incorporate base music program**  **Work on preview of selected photo**  **Create save functionality, creating binary encoded file** | **William Parsons**  **Jinke Yu**  **Emily Dailey**  **Bryce Johnston** |
|  |  |

|  |  |  |
| --- | --- | --- |
| **Completed User Stories for this Sprint** | **Completed by** | **Date Completed** |
| **Add soundtrack functionality to GUI**  **Created rudimentary save feature**  **SDP presentation finished**  **SDP finished** | **Jinke Yu**  **Bryce Johnston**  **William Parsons**  **Parsons and Johnston** | **1/29/2017**  **1/29/2017**  **1/29/2017**  **1/28/2017** |