**CS499 – Senior Project: Team Software Design**

**Team Meeting Report 1/30/2017**

**(To be turned in by the first class meeting of each week for the previous week.)**

**Week 5**

**Project Name: Slideshow Creators**

**Meetings:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Team Members** | **Class 1** | **Class 2** |  |  |  |  |
| **Bryce Johnston** | **X** | **X** |  |  |  |  |
| **Emily Dailey** | **X** | **X** |  |  |  |  |
| **William Parsons** | **X** | **X** |  |  |  |  |
| **Jinke Yu** | **X** | **X** |  |  |  |  |

**Fill in team members names and dates/times of meetings. First two columns are for the regular class meeting times. Put an X in the cells to indicate who attended each meeting.**

**Meeting Moderator(s):**

**1.William Parsons**

**2.**

**3.**

**4.**

**5.**

**6.**

**Meeting Recorder(s):**

**1.Jinke Yu**

**2.**

**3.**

**4.**

**5.**

**6.**

**Topics Discussed (Give a summary for all meetings):**

**Creating a file hierarchy**

**Creating a carousel**

**Incorporating music into our current GUI**

**Adding the preview image window**

**Problems Encountered (if any):**

Trouble figuring out how to gain access to the absolute path of an object clicked within the hierarchy

Difficulty starting the audio player threads

**Problem Resolutions:**

Figure out if the object has reference to its path and if it doesn’t, then find a way to give it a reference to this information

Currently working to resolve the audio thread problem

**Sprint Planning**

|  |  |
| --- | --- |
| **User Stories Assigned for this Sprint** | **Assigned To** |
| **Create File Hierarchy window**  **Preview image when clicked on in File Hierarchy window**  **Incorporate base music program**  **Reorganize the GUI with added toggle for JPEG images**  **Reorganize the trello story board**  **Work on the Carousel** | **William Parsons**  **Jinke Yu**  **Bryce Johnston**  **Emily Dailey** |
|  |  |

|  |  |  |
| --- | --- | --- |
| **Completed User Stories for this Sprint** | **Completed by** | **Date Completed** |
| **Reorganize the GUI with added toggle for JPEG images**  **Reorganize the trello story board**  **Create file hierarchy** | **Bryce Johnston**  **William Parsons** | **2/6/2017**  **2/05/2017** |